| PROJECT CHARTER | Project Name: Development of Person Re-identification Algorithm for Basketball Ball-handlers in Complex Motion Scenarios |
| --- | --- |
| Reporting Period: 1st June – 14th June |  |
| Team Members: Ye Li, Chengyou Long, Siyu Lei |  |
| Overall Project Progress During this reporting period, the team made substantial progress across three complementary fronts. Chengyou Long advanced center loss tuning to 91.8% mAP / 94.8% Rank-1 and completed a comprehensive code quality analysis. Siyu Lei resolved four critical system bugs spanning tensor dimension mismatches, gating logic errors, JPM-ArcFace compatibility, and shuffle_unit runtime crashes, while refactoring redundant loss function logic. Ye Li replaced Triplet+Center loss with Circle Loss, upgraded the optimizer from SGD to AdamW, integrated Random Patch Drop and MixStyle augmentations, developed a checkpoint migration utility, and built a 15-experiment automated grid search generator. The project is transitioning from debugging and stabilization into systematic optimization and final documentation. |  |
| Key Achievements (WBS) • Center Loss Tuning (Chengyou Long): Achieved 91.8% mAP / 94.8% Rank-1; alternative configuration yields 92.0% mAP with 94.6% Rank-1. Code quality analysis completed. (20h, ~90%) • Bug Fixes & Code Optimization (Siyu Lei): Resolved 4 critical execution bugs across loss/make_loss.py, processor/processor.py, and model/make_model.py. Deduplicated softmax_triplet sampler loss functions. (18h, ~93%) • Algorithm Upgrade & Pipeline (Ye Li): Fixed JPM-ArcFace compatibility, implemented Circle Loss + AdamW + Patch Drop + MixStyle. Built 15-experiment grid search generator and 4-phase optimization workflow. (24h, ~100%) |  |
| Issues and Challenges • EMA Strategy Regression: EMA caused degraded performance; reducing decay did not help. Root cause remains unidentified and requires further diagnosis. • Hyperparameter Interaction: Circle Loss, AdamW, Patch Drop, and MixStyle each introduce new hyperparameters whose interactions demand systematic grid search. • Inference Latency: The 3840-dim 5-branch feature vector challenges the <40ms latency target; preliminary feature compression degraded accuracy and was reverted. • Overfitting Risk: Stronger data augmentations may cause convergence issues if model capacity is overly regularized. |  |
| Plans for Next Biweekly Period • Execute the 4-phase optimization pipeline: component ablation studies, focused hyperparameter grid search, multi-seed stability validation, and multi-model EMA ensemble with test-time augmentation. • Diagnose and resolve the EMA performance regression; decide whether to fix or abandon the strategy. • Implement code quality improvements per the Code Quality Analysis report; compile technical documentation and development logs for final deliverables. • Compile metrics from all training rounds and experiments for the final comparative report. |  |
| Risk Assessment • Merge Complexity: Parallel work on unrelated code branches makes merging difficult. Mitigation: integration via manual code review and a new unified branch rather than direct merging. • GPU Resource & Cost Control: Extended training cycles increase rental costs. Mitigation: closely monitor compute account balance; implement monthly prepayment strategy. • Component Interaction Effects: Combined optimizations may exhibit non-linear interactions. Mitigation: systematic ablation studies, multi-seed stability testing, and single-variable grid search. |  |