| PROJECT CHARTER | Project Name: Development of Person Re-identification Algorithm for Basketball Ball-handlers in Complex Motion Scenarios |
| --- | --- |
| Reporting Period: 30th March – 12th April |  |
| Team Members: Ye Li, Chengyou Long, Siyu Lei |  |
| Overall Project Progress During this reporting period, the project has made substantial progress in establishing a solid technical foundation and defining a clear research direction. A complete development environment has been successfully configured, and the baseline model (TransReID) has been deployed, debugged, and executed to reproduce expected results. This validates the correctness of the training and evaluation pipeline, ensuring reliability for subsequent experiments. At the same time, the project has begun addressing key challenges specific to basketball player re-identification, such as occlusion, motion blur, and environmental variability. A range of data augmentation techniques has been implemented to simulate these real-world conditions. In parallel, the team has explored advanced model architectures, particularly vision-language pre-training approaches, and initiated a transition toward a CLIP-ReID-based framework. A hybrid strategy combining local feature modeling and cross-modal semantic alignment has also been proposed, marking a shift toward more robust and generalized solutions. |  |
| Key Achievements - Proposed optimization directions focusing on occlusion robustness and feature enhancement. - Developed data augmentation strategies to simulate motion and environmental variability. - Explored and validated the feasibility of integrating vision-language models (CLIP-ReID) into the framework. - Designed a hybrid modeling strategy combining local feature extraction and global semantic alignment. |  |
| Issues and Challenges - Limited computational resources constrain large-scale experimentation and model complexity. - Data augmentation introduces a trade-off between robustness and preservation of identity-critical features. - Existing augmentation strategies are not yet sufficient to fully capture real-world variability. - Integration of multi-objective learning (e.g., visual and cross-modal alignment) may cause training instability. |  |
| Plans for Next Biweekly Period - Integrate CLIP-based components into the current framework and refine the model design. - Implement occlusion-aware techniques to improve robustness under partial visibility. - Perform fine-tuning and iterative experiments to validate the effectiveness of improvements. |  |
| Risk Assessment - Potential performance gains from new methods may be limited and require iterative refinement. - Increased complexity may lead to higher cost and slower experimentation cycles. - Aggressive augmentation or model integration may negatively affect training stability and convergence. |  |