| PROJECT CHARTER | Project Name: Development of Person Re-identification Algorithm for Basketball Ball-handlers in Complex Motion Scenarios |
| --- | --- |
| Reporting Period: 18th May – 31th May |  |
| Team Members: Ye Li, Chengyou Long, Siyu Lei |  |
| Overall Project Progress During this reporting period, the team advanced the project through financial, algorithmic, and interface developments. Financial planning was concluded with a total project budget proposal finalized according to the WBS. For algorithm optimization, evaluation alignment discrepancies were resolved, and features including configurable Re-Ranking, Average Query Expansion (AQE), and a Multi-scale testing framework were integrated. Concurrently, the system's GUI framework was initialized using PyQt, incorporating custom widgets and cross-device model weight loading, while decoupling heavy deep learning computations from the main UI thread to ensure a responsive user experience. |  |
| Key Achievements (WBS) - Project Management Planning: Output a standardized budget template directly aligned with the WBS phases. Time spent: 5h. Completion rate: 90%. - Optimization & Evaluation: Implement standard Market1501 filtering logic, debug parameters for inference configurations, integrate toggleable AQE, and establish a Multi-scale testing framework. Time spent: 11h. Completion rate: 85%. - Deliverables & Submission: Initialize the PyQt-based GUI application, design custom interactive UI components, refactor ResNet weight loading for device compatibility, and decouple heavy processing to decouple threads. Time spent: 8h. Completion rate: 90%. |  |
| Issues and Challenges - Severe shortages in rentable high-performance GPU instances. - Re-Ranking, Query Expansion, and Multi-scale methods increase computational overhead, leading to higher runtime latency. - Managing intensive ReID tasks without freezing the GUI required creating complex signal-slot architectures across background threads. |  |
| Plans for Next Biweekly Period - Continue optimizing the underlying model, strive to achieve better outcome indicators, and complete all final project deliverables. - Conduct a granular parameter grid search to output a metric-latency comparison table. - Profile the GUI and multi-threading pipeline to ensure compliance with the single-image extraction time target. |  |
| Risk Assessment - Mitigate potential computing resource shortages by implementing a monthly prepayment strategy to lock in servers. - Address diminishing returns and overfitting from test-time augmentations using multi-seed stability and cross-dataset validation. - Mitigate PyQt rendering and thread overhead on latency targets via continuous validation or switching to multiprocessing. |  |