| PROJECT CHARTER | Project Name: Development of Person Re-identification Algorithm for Basketball Ball-handlers in Complex Motion Scenarios |
| --- | --- |
| Reporting Period: 27th April – 17th May |  |
| Team Members: Ye Li, Chengyou Long, Siyu Lei |  |
| Overall Project Progress During this biweekly period, the project progressed systematically across management planning, algorithm restructuring, and model optimization. The team successfully decomposed the macro modules of the static TransReID schema into fine-grained tasks and established clear performance milestones. On the technical side, iterative model tuning yielded a 0.9% increase in mAP performance; however, extensive experiments with advanced post-processing techniques (such as Re-ranking and Query Expansion) and intensive data augmentations resulted in unexpected performance regressions, leading to necessary version rollbacks and highlighting key technical bottlenecks in complex basketball motion scenarios. |  |
| Key Achievements (WBS) - Project Management Planning: Clarify team responsibilities and reset core checkpoints for next period. Time spent: 3h. Completion rate:90%. - Model Development: Develop a fine-grained branch, explore heavy occlusion, execute iterative training, analyze bas cases to guide subsequent optimization and optimize metric learning losses. Time spent: 23h. Completion rate:87.5%. - Deliverables & Submission: Prepare for the milestone meeting and organize corresponding materials. Time spent: 3h. Completion rate:75%. |  |
| Issues and Challenges - Dense basket-area player occlusion, drastic posture deformation, and large cross-view variations cause severe feature drift, undermining the precision of static JPM and SIE modules without temporal information. - Balancing global rigid features and discriminative identity learning remains highly challenging, leaving Rank-1 Accuracy stagnant despite repeated optimization attempts. - Standard performance-boosting techniques caused unexpected accuracy regressions and increased the tuning workload. |  |
| Plans for Next Biweekly Period - The team will further optimize feature decoupling modules and investigate stronger feature fusion alongside attention-based optimization strategies to boost accuracy. - A deep qualitative analysis of failure cases will be conducted to uncover the underlying reasons why standard post-processing techniques caused regressions. - Alternative optimization pathways will be explored, including testing different backbone architectures, fine-tuning loss functions, and calculating detailed project costs. |  |
| Risk Assessment - Excessively raising Lortho weight or local linear head supervision risks discarding environmental priors or overfitting local viewpoint noises, which impairs cross-camera retrieval. - The failure of standard accuracy-boosting techniques introduces a moderate risk of performance stagnation and parameter overfitting. |  |